## Phase 1 – Core MVP (Universal Foundation)

Universal (Schools + Companies)

- User login / register

- Clock In & Out (GPS + QR)

- Offline clock-in/out with auto-sync

- Attendance history (personal log)

- Basic notifications (success, failure, out-of-zone alerts)

- Admin: staff/student management (add, edit, delete)

- Admin: branch/location creation + QR code generation

- Admin: attendance logs (daily/weekly)

- Admin: real-time status (on time, late, absent)

- Admin: basic shift management (morning/evening)

- Admin: exportable reports (Excel/PDF)

## Phase 2 – Flexibility & Control

Universal (Schools + Companies)

- Proxy clock-in (with GPS + photo + consent proof)

- Emergency clock-in (with reason, pardons)

- Early leave option (with reason)

- Multi-institution account switching (for teachers & part-time staff)

- Penalty system (lateness, early leave, absence, linked to payroll logic)

- Department/Category management (companies: HR, IT | schools: Classes, Subjects)

- Approve/reject emergency clock-ins

- Advanced reporting (filter by branch, shift, department/class)

## Phase 3 – Advanced & Differentiators

For Companies

- Payroll system integration (attendance → salary adjustments)

- Employee behavior analytics (latecomer trends, absentee history)

- Audit trail (who edited attendance/penalties)

- Custom branding / white-label option

For Schools

- Student attendance profiles (with photo + QR)

- Class creation & management

- ID card generator (with QR code + school branding)

- Parent notifications (SMS/Email for absences/lateness)

Shared (Both)

- Mobile push notifications (shift reminders, late alerts)

- Shift query feature (“When is my next shift/class?”)

- Multi-language support

- API integrations (for HR, ERP, or school management systems)

# Phase 1 (Core MVP) – 1 Month Plan

## Week 1 – Foundations

Mobile Dev

- Set up React Native/Flutter project.

- Implement user registration & login (JWT auth).

- Build basic UI (login, dashboard, attendance screen).

Web/Backend Dev

- Set up backend (Node.js + Express + MongoDB/Postgres).

- Implement authentication APIs (register, login).

- Create database schemas (users, attendance, institutions, branches).

- Set up admin dashboard boilerplate (React/Next.js).

## Week 2 – Attendance Core

Mobile Dev

- Implement GPS-based clock-in/out.

- Integrate QR scanner for location verification.

- Store clock-in/out logs locally (SQLite/AsyncStorage).

Web/Backend Dev

- Build API endpoints for clock-in/out.

- Implement attendance logs storage in DB.

- Admin dashboard: view attendance logs (daily/weekly).

- Generate QR codes for branches.

## Week 3 – Offline & History

Mobile Dev

- Implement offline clock-in/out (local storage → auto-sync when online).

- Build personal attendance history (view past logs).

- Add basic notifications (success/failure, out-of-zone).

Web/Backend Dev

- Handle offline sync logic in backend.

- Admin dashboard: real-time status (on time, late, absent).

- Implement staff/student management (add, edit, delete).

## Week 4 – Shifts & Reports

Mobile Dev

- Basic shift handling (morning/evening selection).

- Polish UI/UX (error messages, loading states, validations).

- Final testing & bug fixing.

Web/Backend Dev

- Basic shift management (create, assign).

- Export attendance reports (Excel/PDF).

- Admin dashboard refinements (filters, search).

- Deployment (host backend & dashboard, publish mobile beta).

## Deliverables at End of Month

- Mobile App:

  - Login/Register

  - GPS + QR clock-in/out

  - Offline clock-in/out with auto-sync

  - Personal attendance history

  - Basic notifications

- Web Dashboard:

  - Staff/student management

  - Branch/location setup + QR codes

  - Attendance logs (daily/weekly)

  - Real-time status (on time, late, absent)

  - Basic shifts (morning/evening)

  - Export reports (Excel/PDF)

## Week 1 – Foundations

Goal: Core setup (projects, auth, data models, base dashboard).

- Mobile (Dev A)

  - Set up project (React Native/Flutter).

  - Implement login & register (connect to backend auth).

  - Create basic screens: Login, Dashboard, Clock In/Out placeholder.

- Web/Backend (Dev B)

  - Set up backend (Node.js + Express + MongoDB).

  - Implement user registration & login APIs (JWT).

  - Create DB schemas (Users, Institutions, Branches, Attendance).

  - Set up Admin Dashboard skeleton (React/Next.js).

Demo at end of week:

- User can register/login (mobile + web).

- Admin can log into dashboard (even if empty).

## Week 2 – Attendance Core

Goal: Make clock-in/out functional with GPS + QR.

- Mobile (Dev A)

  - Implement GPS clock-in/out.

  - Integrate QR scanner for location verification.

  - Send attendance logs to backend API.

- Web/Backend (Dev B)

  - Build attendance API endpoints (clock-in/out).

  - Store logs in DB (with user, timestamp, GPS, QR ID).

  - Admin dashboard: display attendance logs (daily/weekly).

  - Generate QR codes for each branch/location.

Demo at end of week:

- Staff can clock-in/out via mobile → appears in DB.

- Admin can view logs in dashboard.

- QR codes working.

## Week 3 – Offline & Logs

Goal: Ensure reliability (offline mode, logs visible).

- Mobile (Dev A)

  - Implement offline clock-in/out (local storage).

  - Auto-sync to server when online.

  - Attendance history screen (user’s past logs).

- Web/Backend (Dev B)

  - Handle sync in backend (accept offline logs with timestamps).

  - Admin dashboard: real-time status (on time, late, absent).

  - Staff/student management (CRUD).

Demo at end of week:

- Staff clocks in offline → syncs when internet restored.

- Admin sees synced logs in dashboard.

- Admin can add/remove staff → reflected in app.

## Week 4 – Shifts & Reports

Goal: Finish Phase 1 with shifts + reporting.

- Mobile (Dev A)

  - Add basic shift handling (morning/evening).

  - Finalize UI polish (buttons, error states, confirmations).

  - Test full flow end-to-end.

- Web/Backend (Dev B)

  - Implement shift management (create, assign).

  - Export attendance reports (Excel/PDF).

  - Final testing + deployment (backend + dashboard live, mobile beta).

Demo at end of week:

- Staff can clock-in/out based on shifts.

- Admin can assign shifts + export reports.

- Full system ready for pilot testing.